# Status Report

|  |  |  |  |
| --- | --- | --- | --- |
| SMP, Team #9 | | | |
| **Date:** | 05/04/2019 | **Report for Week:** | 2 |
| **Client:** | Reese Williams | | |
| **Supervisor**: | Chi En Huang | | |

## Tasks Completed This Period

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Actual Hours** | **Status** |
| Henry | Finished AWS S3 backend setup, changed DB structure + PHP script for multiple tasks (promotions, settings), bug fixes | 33 | 33 | Completed |
| Harman | Finish promotion structure change: added longer description to promotions, new screen to display additional promo info, ability to send/retrieve promotion images to Amazon S3, added a search view, bug fixes | 33 | 33 | Completed |
| Oliver | Implemented points tier, data point object for stats, created new analytic queries, business setting, verification for password, logout functionality | 33 | 33 | Completed |
| John | Analytics, visuals for analytics (graphs), completion of preferred businesses, generalization of notification manager | 33 | 33 | Completed |
| Everyone | Project Documentation | 4 | 3.5 |  |

## Tasks Planned but Not Completed

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Actual Hours** | **Status** |
| Henry | Backend for admin setup | 12 | 0 | In progress |
| Harman | Edit functionality for promotion + KPI for app admin | 12 | 0 | In progress |
| Oliver | Admin setup | 12 | 0 | In progress |
| John | Admin setup | 12 | 0 | In progress |

## Tasks for Next Period

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Planned Completion Date** | **Status** |
| Henry | Finish in progress tasks, work on any backend changes related to admin setup, customer documentation + testing | 36 | May 12 | In progress |
| Harman | Finish in progress tasks, set up receiving/sending KPI for admin, customer documentation + testing | 36 | May 12 | In progress |
| John | Finish in progress tasks, help with admin setup, GUI cleanup + testing | 36 | May 12 | In progress |
| Oliver | Finish in progress tasks, help with admin setup, customer documentation + testing | 36 | May 12 | In progress |
|  |  |  |  |  |

## Things the Team Supervisor Needs to Know

|  |  |  |
| --- | --- | --- |
| **Item Description** | **Potential Impact** | **Next Steps** |
| Admin setup is pushed to next week, other than the potential machine learning we will implement, this is the last big feature being added to the app | Since this is the last big feature in the app (other than machine learning), it should not have a big impact to our schedule | The goal is to finish admin setup on Monday, May 13. |
|  |  |  |
|  |  |  |