# Status Report

|  |  |  |  |
| --- | --- | --- | --- |
| SuperPoints, Team #9 | | | |
| **Date:** | 05/16/2019 | **Report for Week:** | 4 |
| **Client:** | Reese Williams | | |
| **Supervisor**: | Chi En Huang | | |

## Tasks Completed This Period

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Actual Hours** | **Status** |
| Henry | Testing User, Admin, and Business features (13 hours), bug fixes (6 hours) | 25 | 19 | Completed |
| Harman | Testing User, Admin, and Business features (11 hours), bug fixes (8 hours), finish user guide (4 hrs) | 25 | 23 | Completed |
| Oliver | Testing User, Admin, and Business features (10 hours), bug fixes (8 hours), user documentation formatting and revision (5 hrs) | 25 | 23 | Completed |
| John | Testing User, Admin, and Business features (6 hours), bug fixes (4 hours), UI unification (12 hours), final presentation (5 hours) | 30 | 27 | Completed |
| Everyone | Project Documentation | 4 | 3.5 | Completed |

## Tasks Planned but Not Completed

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Actual Hours** | **Status** |
| Harman | QR code generation, tags for AI | 15 | 8 | In progress (more hours will be put into this during the weekend) |
| Oliver | PHP scripts + algorithm for AI tags | 15 | 8 | In progress (more hours will be put into this during the weekend) |
| John | QR code scanner, analytics for tags | 13 | 8 | In progress (more hours will be put into this during the weekend) |
| Henry | Backend for QR codes and AI, adding new tables to DB, changing db structure, making php scripts for handling of tags and QR codes | 15 | 8 | In progress (more hours will be put into this during the weekend) |

## Things the Team Supervisor Needs to Know

|  |  |  |
| --- | --- | --- |
| **Item Description** | **Potential Impact** | **Next Steps** |
|  |  |  |
|  |  |  |