# Status Report

|  |  |  |  |
| --- | --- | --- | --- |
| SMP, Team #9 | | | |
| **Date:** | 04/25/2019 | **Report for Week:** | 1 |
| **Client:** | Reese Williams | | |
| **Supervisor**: | Chi En Huang | | |

## Tasks Completed This Period

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Actual Hours** | **Status** |
| Henry | Documentation, Research | 6 | 6 | Completed |
| Harman | Documentation, Research | 6 | 6 | Completed |
| Oliver | Documentation, Research | 6 | 6 | Completed |
| John | Documentation, Research | 6 | 6 | Completed |
|  |  |  |  |  |

## Tasks Planned but Not Completed

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Actual Hours** | **Status** |
| Henry | Grab image from S3 to DB, alter database structure to add address for business, promotion image links | 25 | 18 | In progress |
| Harman | change promotion structure on business side to allow them to add images/description | 25 | 18 | In progress |
| Oliver | points tier (bronze, silver, gold), change points algorithm | 25 | 18 | In progress |
| John | Implement preferred businesses, change business object to account for business addresses | 25 | 18 | In progress |

## Tasks for Next Period

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Planned Completion Date** | **Status** |
| Henry | Finish in progress tasks, | 35 | May 5 | ??? |
| Harman | Finish in progress tasks, help with admin functionality | 35 | May 5 | ??? |
| John | Finish existing tasks, start on displaying business info on the map as well as changing map functionality | 35 | May 5 | ??? |
| Oliver | Finish in progress tasks, start on admin functionality | 35 | May 5 | ??? |
|  |  |  |  |  |

## Things the Team Supervisor Needs to Know

|  |  |  |
| --- | --- | --- |
| **Item Description** | **Potential Impact** | **Next Steps** |
|  |  |  |
|  |  |  |
|  |  |  |