# Meeting Minutes

|  |  |
| --- | --- |
| *Team SMP* | |
| **Date/Time:** | *Feb 27, 2019* |
| **Type:** | *Team Meeting* |
| **Minute Taker**: | *Harman Minhas* |
| **Attendees:** | *Henry, Harman, John, Oliver* |
| **Regrets:** | *n/a* |

## Notes:

The team had a discussion about starting to put the project together by slowly integrating all of the separate features (Bluetooth location, location services, database, GUI). As Judy mentioned, we will have checkpoints each week where we have to show some added functionality on our app.

The team has decided to start off by having the login page of the app working, so that if a user enters the correct information, their data is fetched from the database and verified.

## Action Items:

|  |  |  |  |
| --- | --- | --- | --- |
| **Owner** | **Description** | **Completion Date** | **Status** |
| Oliver | Work on getting the Bluetooth beacons to show if a device is in range of them. | Feb 27, 2019 | completed |
| Oliver | Work on showing the distance (in meters) of how far a device is from a beacon when connected | March 10, 2019 | open |
| Harman | Work on setting up a rough login page to test if a user’s info can be accessed from it. | March 3, 2019 | completed |
| Henry | Work on using PHP to get a user’s information from the login page | March 3, 2019 | completed |
|  | Add rows as required |  |  |