# Meeting Minutes

|  |  |
| --- | --- |
| *Team 9 - SMP* | |
| **Date/Time:** | *02/05/2019* |
| **Type:** | *Team* |
| **Minute Taker**: | *Harman* |
| **Attendees:** | *Oliver, Harman, Henry, John* |
| **Regrets:** | *N/A* |

## Notes:

* We heard from our Client that our Beacons will be arriving within 12-14 days.
* In the meantime, we have decided to work on the Database as well as making the GUI of the app
* We will also confirm the database design as a team, and then begin to implement it while we wait for the beacons. This way, the backend will be ready by the time that we integrate location services, Bluetooth services, and the database together into the app.

## Action Items:

|  |  |  |  |
| --- | --- | --- | --- |
| **Owner** | **Description** | **Completion Date** | **Status** |
| Henry & Harman | *Work on setting up the server + database* | *15/02* | *Open* |
| *Team* | *Work on Database design* | *15/02* | *Open* |
| Harman & John | *Work on making empty activities for our App* | *15/02* | *Open* |
|  |  |  |  |
|  | *Add rows as required* |  |  |