# Status Report

|  |  |  |  |
| --- | --- | --- | --- |
| SMP, Team #9 | | | |
| **Date:** | 03/30/2019 | **Report for Week:** | 12 |
| **Client:** | Reese Williams | | |
| **Supervisor**: | Judy Hamilton | | |

## Tasks Completed This Period

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Actual Hours** | **Status** |
| Henry | Database + PHP Scripts | 8 | 8 | Completed |
| Harman | GUI, adding new business side activities | 8 | 8 | Completed |
| Oliver | Database/Java integration work | 8 | 8 | Completed |
| John | Android (Java) logic work | 8 | 8 | Completed |
|  |  |  |  |  |

## Tasks Planned but Not Completed

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Actual Hours** | **Status** |
|  |  |  |  |  |
|  |  |  |  |  |

## Tasks for Next Period

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Owner** | **Task Description** | **Estimated Hours** | **Planned Completion Date** | **Status** |
| Henry | Finish PHP Scripts for business side | 8 | April 6 | ??? |
| Harman | Polish up GUI for final presentation | 8 | April 6 | ??? |
| John + Oliver | Finish promotions and basic analytics for business side for final presentation | 8 | April 6 | ??? |
| Everyone | Finish business side and prepare for final presentation | 8 | April 7 | ??? |
|  |  |  |  |  |

## Things the Team Supervisor Needs to Know

|  |  |  |
| --- | --- | --- |
| **Item Description** | **Potential Impact** | **Next Steps** |
|  |  |  |
|  |  |  |
|  |  |  |