# Meeting Minutes

|  |  |
| --- | --- |
| *Team SMP* | |
| **Date/Time:** | *March 5, 2019* |
| **Type:** | *Team Meeting* |
| **Minute Taker**: | *Harman Minhas* |
| **Attendees:** | *Henry, Harman, John, Oliver* |
| **Regrets:** | *n/a* |

## Notes:

The team will meet on Sunday, March 10 to integrate all of the different parts of the app (GUI, location services, Bluetooth, database) and then have a meeting with the client on March 13 where we will present the current state of the app to the client.

## Action Items:

|  |  |  |  |
| --- | --- | --- | --- |
| **Owner** | **Description** | **Completion Date** | **Status** |
| Everyone | Integrate all of the different parts of the app together | March 10, 2019 | open |
| Harman | Put together the GUI skeleton | March 09, 2019 | completed |
|  |
|  |
|  |