# Risks and Open Issues

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Risk or Issue Description** | **Potential Impact** | **Mitigation/Resolution Steps** | **Status** |
| 2019-01-23 | Overcommitment, promise too much | Not meet requirements, unsatisfied client, tarnished BCIT reputation, stress on us | Be concrete in establishing requirements and as specific as possible, constant communication, feedback system | Open |
| 2019-01-23 | IOS port | Will cause additional work, as well as a chance that we would all need to learn a lot more in addition to what we have | Discuss with Reese for only an Android app.  Reese agreed to only an Android app. | Closed |
| 2019-01-23 | School | Harder/harsher school weeks may cause some deliverables to be delayed | Try to keep on top of school assignments, and helping each other out whether it be on school work or project work | Open |
| 2019-01-23 | Follow-up with Judy for Bluetooth Beacon Brands | May delay the Bluetooth beacon testing as we need to relay the information to Reese, who would then need to purchase the beacons | Emailed Judy as a follow-up | Closed |
| 2019-01-24 | Create scoping document for Reese to review | Defines what basic, core and additional functionalities are, as well as which items are what | Oliver has written up a draft and has messaged Reese for a follow-up | Closed |
|  |  |  |  |  |
|  |  |  |  |  |