## Slide 1
JOHN HOANG | OLIVER JANG | HENRY JIANG | HARMAN MINHAS
REESE WILLIAMS

## Slide 2
The Idea
Notes: Problem/solution

## Slide 3
Solution design

## Slide 4
3900
user & business component
database backend
Proof of concept

## Slide 5
4900
Analytics & admin component
testing
guides
User interface
Artificial intelligence base

## Slide 6
demo
Notes: Problem/solution

## Slide 7
kpi

## Slide 9
deliverables
Green = delivered orange = issues with delivery
Red = incomplete
Businesses can upload images for promotions
Monthly kpi report for administrator
Analytics: total visitors/month, new vs. old customers, visitors/tier
Administrator component
User tiers
Miscellaneous visual changes
Minor functional changes
Aesthetic update
*there are A FEW KNOWN BUGS WITH ITEMS NOT LISTED HERE

## Slide 10
testing
Done in pairs
Performed on parts not made by the pair
Application wide
Regression / unit / integration

## Slide 11
The future
ai
Business plan

## Slide 12
Chart: OLIVER
| UI | ADMINISTRATOR | USER | BUSINESS | DATABASE | ANALYTICS | AI | DOCUMENTATION
OLIVER | 0 | 15 | 20 | 15 | 5 | 20 | 15 | 10
Chart: JOHN
| UI | ADMINISTRATOR | USER | BUSINESS | DATABASE | ANALYTICS | AI | DOCUMENTATION
JOHN | 10 | 15 | 15 | 15 | 5 | 20 | 10 | 10
Chart: harman
| UI | ADMINISTRATOR | USER | BUSINESS | DATABASE | ANALYTICS | AI | DOCUMENTATION
HARMAN | 20 | 20 | 15 | 15 | 5 | 5 | 10 | 10
Chart: henry
| UI | ADMINISTRATOR | USER | BUSINESS | DATABASE | ANALYTICS | AI | DOCUMENTATION
HENRY | 0 | 15 | 15 | 15 | 25 | 5 | 10 | 10
UI
ADMIN
USER
BUSINESS
DATABASE
ANALYTICS
AI
DOCUMENTATION
wbs

## Slide 13
actuals
Chart: 
| Project Management | Development | Testing/Fixes
Hours Spent | 72 | 253 | 89

## Slide 14
challenges
deployment
marketability
competition

## Slide 15
Known bugs
Inconsistent location updates
Auto login problem

## Slide 17
?